|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **SL** | **Priority** | **Size** | **Task List** | **Responsible Role** | **Effort** | **Total Effort** |
|  | M | 4 | Analyzing requirements | Business Analyst | 12 | 188 |
| Analyzing and designing UI | Designer | 12 |
| Writing Test plan | Tester | 8 |
| Designing the site | Developer | 9 |
|  | M | 4 | Use-case Diagram | Analyst | 12 |
| Analyzing and designing UI | Designer | 12 |
| Acceptance test | Tester | 8 |
| Fixing bugs and errors if found | developer | 9 |
|  | M | 4 | Analyzing requirements | Analyst | 12 | 261 |
| Design the site | Developer | 10 |
| Analyzing and designing UI | Designer | 12 |
| Acceptance test | Tester | 9 |
| Fixing bugs and errors if found | Developer | 9 |
| 4. | M | 4 | Analyzing requirements | Analyst | 20 | 218 |
| Write json code in visual studio | Developer | 16 |
| Site Map & Navigation Map | Designer | 18 |
| Acceptance test | Tester | 12 |
| Fixing bugs and errors if found | Developer | 16 |
| 5. | M | 4 | Review and Analyzing requirements | Analyst | 15 | 149 |
| Write acceptance test | Tester | 16 |
| Design workflow and contact us form | Developer | 10 |
| Review and fixing designing UI | Designer | 15 |